# INFRAOS - Complete Development Process List

- Phase 1 — Planning, Architecture & Foundation

  - Step 01 — Final Project Requirement & Scope Lock
Final problem, objectives, target users, use cases, project lifecycle, P0/P1/P2/P3 priorities, winning features, exclusions and future scope.

  - Step 02 — Final Technology Stack & Architecture Decisions
Next.js + TypeScript, Tailwind, shadcn/ui, Express + TypeScript, MongoDB, FastAPI AI service, storage, maps, realtime and deployment decisions. The existing specification uses a modular-monolith Node backend with MongoDB and a dedicated FastAPI AI layer.

  - Step 03 — Complete System Architecture
Frontend → REST API → services → repositories → MongoDB, storage, map provider and FastAPI AI service.

  - Step 04 — User Roles & Permission Matrix
Super Admin, Government Admin, Agency Officer, Project Manager, Contractor, Inspector and Citizen.

  - Step 05 — Information Architecture & Complete Page/Route Map
Public pages, authentication pages, dashboards, ProjectTrace, RoadSync, map, assets, contractors, documents, reports and admin pages.

  - Step 06 — Team Development & Git Strategy
main, development, feature branches, PR rules, commit standards, module ownership and team-leader integration workflow.

- Phase 2 — Repository, Environment & Database Foundation

  - Step 07 — Initialize Full Project Repository
Create apps/web, apps/api, apps/ai-service, shared packages and documentation structure.

  - Step 08 — Configure Next.js Frontend Foundation
TypeScript, Tailwind, shadcn/ui, routing, aliases, linting and formatting.

  - Step 09 — Configure Express Backend Foundation
Routes → Controllers → Services → Repositories, middleware, validation and centralized configuration.

  - Step 10 — Environment Variables & Secret Management
.env, .env.example, development/staging/production configuration and secret validation.

  - Step 11 — MongoDB Atlas Complete Setup
Cluster, users, network access, connection URI, database names, Mongoose setup and connection handling.

  - Step 12 — Core MongoDB Schema Foundation
Users, roles, agencies and reusable schema conventions.

  - Step 13 — Complete INFRAOS Database Models
Projects, milestones, work requests, conflicts, coordination requests, contractors, payments, documents, chunks, inspections, assets, maintenance, citizen issues, notifications, risks and audit logs. These collections are already defined in the project specification.

  - Step 14 — Database Indexes, GeoJSON & Constraints
Unique project codes, indexes, compound indexes, 2dsphere, pagination indexes and timestamps.

  - Step 15 — Seed & Demo Data Architecture
Sri Lankan-style sample agencies, projects, contractors, conflicts, milestones and users for demonstrations.

  - Step 16 — Shared Types, Constants & API Contracts
Roles, permissions, statuses, project types, error format and shared TypeScript types.

- Phase 3 — INFRAOS UI/UX Design System

  - Step 17 — Final INFRAOS Brand & Color System
Deep Navy #0F172A, Infrastructure Orange #F97316, blue, surfaces, backgrounds, borders, semantic status colors and dark mode.

  - Step 18 — Typography, Spacing & Design Tokens
Inter/Geist, headings, body, labels, spacing system, radii, shadows, containers, z-index and transitions.

  - Step 19 — Reusable UI Component Library
Buttons, inputs, selects, date pickers, cards, badges, tables, dialogs, drawers, tabs, alerts, tooltips and toasts.

  - Step 20 — Forms & Validation UI System
React Hook Form + Zod, reusable fields, validation messages, loading, disabled and success states.

  - Step 21 — Data Table System
Search, filtering, sorting, pagination, column control, row actions and mobile alternatives.

  - Step 22 — Loading, Empty, Error & Success States
Skeletons, empty-state CTAs, retry actions, errors and confirmation states.

  - Step 23 — Responsive Application Shell
Sidebar, topbar, breadcrumbs, mobile navigation and role-aware navigation.

  - Step 24 — Accessibility Foundation
Keyboard navigation, focus states, semantic HTML, ARIA, contrast and reduced-motion support.

- Phase 4 — Public Website & Landing Experience

  - Step 25 — Landing Page Navigation & Hero
Brand, navigation, hero messaging, CTAs and infrastructure/map visual.

  - Step 26 — Landing Problem & Solution Sections
Repeated excavation, agency fragmentation, delays, spending problems and INFRAOS solution.

  - Step 27 — Landing Main Features Showcase
ProjectTrace, RoadSync, InfraMap, AI Risk, DocTrace and other key features.

  - Step 28 — Landing Workflow Section
Plan → Coordinate → Approve → Build → Verify → Monitor → Complete → Maintain.

  - Step 29 — Landing Statistics, Benefits & User Roles

  - Step 30 — Landing Product Preview & GIS Visualization

  - Step 31 — Landing Security, FAQ, CTA & Footer

  - Step 32 — Supporting Public Pages
About, Features, How It Works, Contact and FAQ.

  - Step 33 — GSAP Animation System
Hero reveal, section transitions, counters, map reveal and workflow animation. Your specification explicitly keeps major animations mainly on the public landing experience.

  - Step 34 — Public Responsive & Accessibility Polish

- Phase 5 — Authentication, Users & RBAC

  - Step 35 — Authentication Database & Session Architecture

  - Step 36 — Registration Page & Backend Registration

  - Step 37 — Email Verification

  - Step 38 — Professional Login Page

  - Step 39 — Access Token + Refresh Token Authentication

  - Step 40 — Logout & Session Invalidation

  - Step 41 — Forgot Password

  - Step 42 — Reset Password

  - Step 43 — Protected Frontend Routes

  - Step 44 — Backend Authentication Middleware

  - Step 45 — Complete RBAC Permission Engine

  - Step 46 — Resource-Level Authorization / IDOR Protection

  - Step 47 — User Profile & Account Settings

  - Step 48 — Admin User Management

  - Step 49 — Agency Management

  - Step 50 — Role & Permission Administration

- Phase 6 — ProjectTrace: Core Project Intelligence

  - Step 51 — ProjectTrace Database + API Foundation

  - Step 52 — Create Infrastructure Project Workflow
Agency, manager, contractor, budget, dates, category, coordinates, affected infrastructure and other project details.

  - Step 53 — Projects Listing Page
Search, filters, statuses, agencies, pagination and sorting.

  - Step 54 — Project Details & Overview Page

  - Step 55 — Edit Project & Validation

  - Step 56 — Project Lifecycle & Status Workflow
Planning → approval → active → delayed → completed/cancelled.

  - Step 57 — Project Approval Workflow

  - Step 58 — Milestone Management

  - Step 59 — Physical Progress Tracking

  - Step 60 — Financial Progress Summary

  - Step 61 — Project Timeline

  - Step 62 — Project Dependency Management

  - Step 63 — Project Activity History

  - Step 64 — ProjectTrace Dashboard & KPIs

  - Step 65 — ProjectTrace Notifications & Audit Integration

- Phase 7 — RoadSync: Infrastructure Coordination Engine

  - Step 66 — RoadSync Work Request Module

  - Step 67 — Map-Based Location & GeoJSON Selection

  - Step 68 — Nearby Infrastructure/Project Detection

  - Step 69 — Schedule & Date-Overlap Detection

  - Step 70 — Geographic Conflict Detection

  - Step 71 — Conflict Classification & Severity Engine

  - Step 72 — Affected Agency Detection

  - Step 73 — Conflict Record Management

  - Step 74 — Agency Coordination Request Workflow

  - Step 75 — Agency Response & Negotiation Workflow

  - Step 76 — Conflict Resolution & Approval

  - Step 77 — Coordination History & Audit Trail

  - Step 78 — RoadSync Dashboard

  - Step 79 — Infrastructure Conflict Simulator

  - Step 80 — Smart Coordination Recommendation Engine
Suggesting alternative sequencing or schedules instead of only showing a conflict.

- Phase 8 — InfraMap GIS Intelligence

  - Step 81 — MapLibre/OpenStreetMap Foundation

  - Step 82 — Infrastructure Project Map Layer

  - Step 83 — Roadwork & Work Request Layer

  - Step 84 — Conflict Visualization Layer

  - Step 85 — Infrastructure Asset Layer

  - Step 86 — Utility / Affected Infrastructure Visualization

  - Step 87 — Risk Visualization Layer

  - Step 88 — GIS Search, Filters & Layer Controls

  - Step 89 — Map Detail Drawer / Project Preview

  - Step 90 — Bounding-Box API Queries & Map Performance

  - Step 91 — Mobile/Responsive Map Experience

- Phase 9 — Contractor, Finance, Inspection & Asset Lifecycle

  - Step 92 — Contractor Management

  - Step 93 — Contractor Profile & Project History

  - Step 94 — Contractor Performance & Risk Indicators

  - Step 95 — Project Budget Management

  - Step 96 — Expense & Payment Management

  - Step 97 — Budget vs Physical Progress Intelligence

  - Step 98 — Inspection Scheduling & Inspector Assignment

  - Step 99 — Inspection Reports

  - Step 100 — Site Evidence / Photo Upload

  - Step 101 — Contractor Progress Verification

  - Step 102 — Inspection Approval/Reject Workflow

  - Step 103 — Completed Project → Infrastructure Asset Conversion

  - Step 104 — Asset Details & Condition Monitoring

  - Step 105 — Maintenance Scheduling & History

  - Step 106 — Infrastructure Health Score

  - Step 107 — Agency Coordination Score

- Phase 10 — Documents, AI & Intelligence

- Step 108 — Secure File Management Foundation
Upload, download, preview, authorization, size/type validation and secure storage.

- Step 109 — DocTrace Document Management

- Step 110 — Project Document Categorization & Search

- Step 111 — Python FastAPI AI Service Setup

- Step 112 — Document Text Extraction Pipeline

- Step 113 — Document Chunking & Processing

- Step 114 — Embeddings & Vector Store Setup

- Step 115 — RAG Retrieval Pipeline

- Step 116 — DocTrace AI Question & Answer

- Step 117 — Source-Referenced AI Answers

- Step 118 — AI Document Summary & Information Extraction

- Step 119 — AI Project Risk Engine

- Step 120 — Delay Risk Analysis

- Step 121 — Budget & Schedule Risk Analysis

- Step 122 — Risk Reasons & Recommendations

- Step 123 — Risk History & Dashboard Integration

- Step 124 — AI Physical Progress Verification — Enhancement

- Step 125 — AI Infrastructure Copilot

- Step 126 — AI Rate Limits, Cost Controls & Fallback Handling

- Step 127 — AI Prompt-Injection & Data-Leakage Security

- Phase 11 — Citizen, Notifications, Reporting & Governance

- Step 128 — Public Infrastructure Projects Portal

- Step 129 — Public Project Details

- Step 130 — Public Infrastructure Map

- Step 131 — Citizen Issue Reporting

- Step 132 — Citizen Photo & Location Upload

- Step 133 — Automatic/Manual Agency Routing

- Step 134 — Citizen Issue Status Tracking

- Step 135 — Notification System Foundation

- Step 136 — Notification Center & Read/Unread State

- Step 137 — Realtime Socket.IO Notifications

- Step 138 — Conflict, Risk, Approval & Milestone Alerts

- Step 139 — Inspection & Citizen Issue Alerts

- Step 140 — Global Search

- Step 141 — Advanced Search, Filtering & Pagination

- Step 142 — Reporting Dashboard

- Step 143 — Project, Agency, Budget & Contractor Reports

- Step 144 — CSV Export

- Step 145 — PDF Export

- Step 146 — Audit Logging System

- Step 147 — Audit Log Viewer & Governance Dashboard

- Phase 12 — Hardening, Testing, Deployment & Final Release

- Step 148 — Centralized Backend Validation

- Step 149 — Centralized Error Handling

- Step 150 — Application Logging

- Step 151 — API Security Hardening
Helmet, CORS, request limits, validation, secure headers and API abuse prevention. These protections are part of the defined security architecture.

- Step 152 — Authentication Security Audit

- Step 153 — Authorization & Privilege Escalation Audit

- Step 154 — MongoDB Security Audit

- Step 155 — File Upload Security Audit

- Step 156 — Rate Limiting & Brute-Force Protection

- Step 157 — Frontend Performance Optimization

- Step 158 — Backend & MongoDB Performance Optimization

- Step 159 — Accessibility Audit

- Step 160 — Full Responsive UI Audit

- Step 161 — 403, 404, 500 & Maintenance Pages

- Step 162 — Unit Testing

- Step 163 — API/Database Integration Testing

- Step 164 — Authentication & RBAC Testing

- Step 165 — ProjectTrace + RoadSync Integration Testing

- Step 166 — AI + Document Integration Testing

- Step 167 — Playwright End-to-End Testing

- Step 168 — Security Testing

- Step 169 — User Acceptance Testing

- Step 170 — Complete Demo Dataset

- Step 171 — GitHub Actions CI Pipeline

- Step 172 — Production Environment Setup

- Step 173 — MongoDB Atlas Production Configuration

- Step 174 — Storage Production Configuration

- Step 175 — Deploy Backend

- Step 176 — Deploy FastAPI AI Service

- Step 177 — Deploy Next.js Frontend to Vercel

- Step 178 — Production CORS, Cookies, HTTPS & Environment Verification

- Step 179 — Monitoring, Sentry, Logs & Uptime Monitoring

- Step 180 — Database Backup & Recovery Plan

- Step 181 — Professional README

- Step 182 — Architecture, Database & API Documentation

- Step 183 — Setup, Security, Testing & Deployment Documentation

- Step 184 — Final UI/UX Enhancement Pass

- Step 185 — Full Start-to-End Regression Test

- Step 186 — Final INFRAOS Demo Scenario

- Step 187 — Demo/Pitch Preparation

- Step 188 — Final Git Cleanup, Commit, Merge & Release

- Step 189 — Production Readiness Checklist

- Step 190 — Final Project Freeze & Submission